ARIA

Adaptive Reasoning Intelligence Assistant

Personal AI PA — Full Project Blueprint

| Status | 🟢 All 16 Phases Complete! FRIDAY is fully built. |
| --- | --- |
| Phase | FRIDAY — Complete ✅ |
| Approach | Hybrid (Local + Cloud) |
| OS | Windows |
| Timeline | 7 weeks (learn as you build) |

# 1.  What Is ARIA?

ARIA (Adaptive Reasoning Intelligence Assistant) is your personal AI — a voice-enabled, task-executing, memory-keeping assistant you build yourself. It works like J.A.R.V.I.S. from Iron Man: you talk to it, it understands you, and it gets things done on your laptop and online.

ARIA's capabilities when finished:

- Voice control — speak naturally, ARIA responds out loud

- Persistent memory — remembers past conversations across sessions

- Web search & research — finds and summarises information

- Task automation — manages files, emails, and calendar

- Code writing & execution — writes and runs code on your behalf

- Human-in-the-loop control — asks permission before acting, fully revokable

Why this project stands out in placements:

- Hybrid AI routing — shows you understand cost/performance tradeoffs

- Vector memory — demonstrates knowledge of embeddings (hot topic in AI right now)

- Agentic AI with tools — the cutting edge of AI engineering

- Human-in-the-loop design — maps to how production AI systems are built safely

# 2.  Architecture

ARIA is built in layers. Each layer does one job and talks to the others. You build one layer at a time — by the end, they all connect.

System Diagram

┌─────────────────────────────────────┐

│            YOU  (Voice / Text)       │

└──────────────────┬──────────────────┘

│

┌──────────────────▼──────────────────┐

│         VOICE LAYER                  │

│  faster-whisper  ◄──►  Coqui TTS     │

└──────────────────┬──────────────────┘

│

┌──────────────────▼──────────────────┐

│     BRAIN LAYER  (Orchestrator)      │

│  Local: Ollama + Llama 3             │

│  Cloud: Claude API  (hard tasks)     │

└──┬──────────┬──────────┬────────────┘

│          │          │          │

┌────▼─┐  ┌────▼──┐  ┌───▼──┐  ┌───▼────┐

│MEMORY│  │ WEB   │  │ CODE │  │AUTOMATE│

│Chroma│  │Tavily │  │runner│  │OS/APIs │

└──────┘  └───────┘  └──────┘  └────────┘

# 3.  Full Tech Stack

Every tool here has a specific job. You don't need to know all of them now — you'll learn each one as you reach the phase that uses it.

| Category | Tool / Library | Why |
| --- | --- | --- |
| Voice (Input) | faster-whisper | Speech-to-text, runs locally on Windows, very fast and accurate |
| Voice (Output) | Coqui TTS / ElevenLabs | Text-to-speech. Coqui is free & local. ElevenLabs for impressive demos |
| Brain (Local) | Ollama + Llama 3.1 | Local LLM for fast, private, free responses — no internet needed |
| Brain (Cloud) | Claude API (Anthropic) | Handles complex reasoning, coding tasks, nuanced understanding |
| Orchestration | LangChain | Connects the LLM to all the tools — the 'glue' of the system |
| Memory (Chat) | Conversation history list | How the AI remembers within a session — just a Python list |
| Memory (Long) | ChromaDB + embeddings | Semantic memory across sessions — ARIA remembers you next time |
| Memory (Data) | SQLite | Stores tasks, preferences, action history in a database |
| Web Search | Tavily API | Web search built specifically for AI agents, returns clean results |
| Email | Gmail API | Read and send emails — requires OAuth setup once |
| Calendar | Google Calendar API | Create, read, update events on your Google Calendar |
| Automation | pyautogui + subprocess | Open apps, click things, run system commands on Windows |
| Code Runner | subprocess + sandbox | Safely runs code ARIA writes, in an isolated environment |
| Backend | FastAPI | Exposes ARIA as a local API server — used in Phase 6 for the UI |
| Frontend | React | The dashboard UI where you see live conversations, memory, task log |

# 4.  Control & Safety System

ARIA is powerful, so you always stay in control. This is built in from Phase 1 and is one of the most impressive aspects of the project — it maps directly to the real-world AI concept of Human-in-the-Loop (HITL).

Three layers of control:

- Level 1 — Confirm before acting

- ARIA always asks before sending emails, deleting files, or making changes

- Example: "I'm about to send this email to Prof. Sharma. Confirm? (yes/no)"

- Level 2 — Permission scopes

- You define what ARIA can and cannot access, set once in a config file

- Example: Email ✅  |  System files ❌  |  Banking sites ❌

- Level 3 — Kill switches

- Say 'stop' or 'abort' mid-task and ARIA halts immediately

- Settings panel to revoke individual tool access at any time

- Full audit log — every action ARIA took is recorded and reviewable

# 5.  Build Phases — Step by Step

Each phase builds on the last. You learn one concept at a time. Don't skip phases — the foundations matter.

| Phase 1 Core Chat Loop ✓ COMPLETE Week 1 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Set up Python virtual environment (venv) | Python env | ✓ Done |
| Store API key safely with .env file | Security basics | ✓ Done |
| Call Claude API and get a response | API calls | ✓ Done |
| Build conversation history (how AI memory works) | LLM context | ✓ Done |
| Create the main chat loop (while True) | Python loops | ✓ Done |
| Give FRIDAY a personality via system prompt | Prompt engineering | ✓ Done |

What you'll be able to do after Phase 1: Have a terminal conversation with ARIA that remembers what you said earlier in the session. She'll have a personality. This is your foundation.

| Phase 2 Persistent Memory ✓ COMPLETE Week 2 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Understand what vector embeddings are | AI/ML concepts | ✓ Done |
| Set up ChromaDB as a local vector database | Databases | ✓ Done |
| Save each conversation to long-term memory | Data persistence | ✓ Done |
| Search memory to find relevant past context | Semantic search | ✓ Done |
| Inject relevant memories into each new prompt | Prompt engineering | ✓ Done |

What you'll be able to do after Phase 2: Close the terminal, come back tomorrow, and ARIA will remember what you talked about. She'll recall your preferences and past tasks automatically.

| Phase 3 Tools — Web & Files ✓ COMPLETE Weeks 3–4 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Understand tool-use / function calling in LLMs | Agentic AI | ✓ Done |
| Connect Tavily API for web search | API integration | ✓ Done |
| Build a file read/write tool for FRIDAY | Python file I/O | ✓ Done |
| Add Level 1 control: confirm before file changes | HITL design | ✓ Done |
| Build a router: when to use which tool | LLM reasoning | ✓ Done |

What you'll be able to do after Phase 3: Ask ARIA to search the web, summarise an article, or read/write files on your laptop — all with your confirmation before any file is changed.

| Phase 4 Voice Interface ✓ COMPLETE Week 5 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Install faster-whisper for speech-to-text | Audio processing | ✓ Done |
| Capture microphone input in Python | Python audio libs | ✓ Done |
| Set up pyttsx3 for local spoken responses | Text-to-speech | ✓ Done |
| Add wake word detection — say Hey FRIDAY | Audio events | ✓ Done |
| Build ESC key interrupt — stop mid-speech | Threading | ✓ Done |
| Add hybrid mode — type in, speak + text out | Multi-modal UI | ✓ Done |
| Three modes — text, voice, hybrid | Mode switching | ✓ Done |
| Clean speech — strip emojis and markdown | Text processing | ✓ Done |

What you'll be able to do after Phase 4: Speak to ARIA and hear her respond out loud. This is the J.A.R.V.I.S. moment — it will feel real.

| Phase 5 Task Automation ✓ COMPLETE Week 6 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Set up Gmail OAuth and read emails | OAuth / Google APIs | ✓ Done |
| Send emails with natural conversation confirmation | API + HITL | ✓ Done |
| Search emails by query | Gmail API | ✓ Done |
| Connect Google Calendar — read upcoming events | Calendar API | ✓ Done |
| Create calendar events with confirmation | Calendar API | ✓ Done |
| Handle multiple tool calls in sequence | Agentic AI | ✓ Done |
| FRIDAY summarises emails + calendar together | Multi-tool reasoning | ✓ Done |

What you'll be able to do after Phase 5: ARIA is a true PA. She reads your emails, books meetings, opens apps, and does it all with your permission at every step.

| Phase 6 Dashboard UI ✓ COMPLETE Week 7 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Build FastAPI backend with all endpoints | Backend APIs | ✓ Done |
| Set up React frontend project | React basics | ✓ Done |
| Build live conversation view with tool badges | React state | ✓ Done |
| Build memory viewer — 220 stored memories | React + API calls | ✓ Done |
| Build action log — every tool use timestamped | Full-stack | ✓ Done |
| Status panel — online indicator + memory count | Full-stack | ✓ Done |
| Clear conversation button | React + API | ✓ Done |

What you'll be able to do after Phase 6: ARIA has a beautiful dashboard. This is what you show in placements — a full-stack AI application you built from scratch, with a professional UI.

| Phase 7 Behavioural Intelligence + Obsidian Brain Week 8-9 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Track patterns from memory — habits, schedule, work | Pattern recognition | ✓ Done |
| Proactive suggestions before you ask | Behavioural AI | ✓ Done |
| Intelligent pushback when goals conflict | Decision support | ✓ Done |
| Weekly summary — what you did this week | Memory analysis | ✓ Done |
| Auto-write daily logs to Obsidian | File automation | ✓ Done |
| Read and search Obsidian notes on command | Knowledge retrieval | ✓ Done |
| FRIDAY memory becomes visible in vault | Transparency | ✓ Done |
| Write decisions and learnings to Obsidian automatically | Knowledge management | ✓ Done |

What you will be able to do after Phase 7: FRIDAY learns your patterns and pushes back intelligently. Your Obsidian vault grows automatically. She knows your habits, goals, and schedule better than you do over time.

| Phase 8 Ollama Hybrid Router Week 10 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Install Ollama and download Llama 3.1 model | Local AI setup | ✓ Done |
| Connect Ollama to FRIDAY as second brain | API integration | ✓ Done |
| Build task complexity router by topic | AI routing logic | ✓ Done |
| Simple tasks go to Ollama — free, instant, offline | Cost optimisation | ✓ Done |
| Complex tasks route to Claude API | Hybrid AI | ✓ Done |
| Add specialist models — codellama, mistral, finance | Model selection | ✓ Done |
| Add fallback — if Ollama fails use Claude | Resilience | ✓ Done |

What you will be able to do after Phase 8: FRIDAY runs 80% of tasks locally for free. Different specialist models handle code, finance, and general questions. API costs drop dramatically.

| Phase 9 Laptop Automation + Spotify Week 11 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Auto-start FRIDAY on laptop login | Windows Task Scheduler | ✓ Done |
| Open any app on command | subprocess / os | ✓ Done |
| Open Spotify and play specific songs and playlists | Spotify API | ✓ Done |
| Browser control — open URLs on command | OS automation | ✓ Done |
| YouTube search and play from voice | YouTube API | ✓ Done |
| Browser history search | SQLite / Chrome | ✓ Done |
| Focus mode — blocks distractions | OS automation | ✓ Done |

What you will be able to do after Phase 9: Say Hey FRIDAY play Khauf on Spotify and she plays it. Open any app, search YouTube, pull up articles from your history. Full laptop control by voice.

| Phase 10 Smart Notifications + Morning Briefing Week 12 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Morning briefing on startup — emails, calendar, market | Task scheduling | ✓ Done |
| Context-aware reminders based on your patterns | Behavioural AI | ✓ Done |
| Deadline nagger — reminds you before it is too late | Scheduling | ✓ Done |
| Daily market brief — Nifty, BTC, watchlist | Finance API | ✓ Done |
| Smart do not disturb — holds notifications in focus mode | OS automation | ✓ Done |

What you will be able to do after Phase 10: Every morning FRIDAY briefs you on your day before you ask. She reminds you of things you forgot and warns you before deadlines hit.

| Phase 11 Finance Tools — Personal Use Week 13 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Voice trade journal — log trades by speaking | Finance + voice | ✓ Done |
| Watchlist tracker — price alerts for stocks and crypto | Finance API | ✓ Done |
| News sentiment analysis on any stock or asset | NLP + web search | ✓ Done |
| Personal trading pattern tracker | Data analysis | ✓ Done |
| Weekly P&L summary | Finance tracking | ✓ Done |

What you will be able to do after Phase 11: Log trades by voice, get price alerts, see your trading patterns, and get weekly performance summaries. Foundation for the trading bot project.

| Phase 12 YouTube + Content Creation Week 14 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Video idea generator from trending topics in your niche | Web search + AI | ✓ Done |
| Research assistant — outlines and scripts | Content AI | ✓ Done |
| Trend and competitor analysis | YouTube API | ✓ Done |
| Upload reminder scheduler | Calendar API | ✓ Done |
| Comment summariser via YouTube API | YouTube API | ✓ Done |

What you will be able to do after Phase 12: Never run out of video ideas. Research and script videos in minutes. Know what is trending in your niche before you post.

| Phase 13 Knowledge + College Week 15 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| PDF and lecture notes summariser | Document AI | ✓ Done |
| Exam quiz mode from uploaded syllabus | Education AI | ✓ Done |
| Assignment and deadline tracker | Task management | ✓ Done |
| Research paper finder and summariser | Academic search | ✓ Done |
| Concept explainer — any topic on demand | Teaching AI | ✓ Done |

What you will be able to do after Phase 13: Upload your syllabus and get quizzed. Summarise lectures in seconds. Never miss a deadline. FRIDAY becomes your personal tutor.

| Phase 14 Productivity Tools Week 16 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Code reviewer and error explainer | Code AI | ✓ Done |
| Email drafter in your personal style | Writing AI | ✓ Done |
| Habit and mood tracker | Personal analytics | ✓ Done |
| Clipboard history manager | OS automation | ✓ Done |
| Spending tracker by voice | Personal finance | ✓ Done |

What you will be able to do after Phase 14: FRIDAY reviews your code, drafts emails in your voice, tracks your habits and spending, and remembers everything you copied.

| Phase 15 Discord Integration Week 17 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| Set up Discord bot and connect to FRIDAY | Discord API | ✓ Done |
| Read messages from specific channels | Discord API | ✓ Done |
| Send messages and alerts via Discord | Discord API | ✓ Done |
| Daily briefing posted to your personal server | Automation | ✓ Done |
| Alert FRIDAY from Discord on your phone | Mobile integration | ✓ Done |

What you will be able to do after Phase 15: Control FRIDAY from your phone via Discord. Get daily briefings in your server. FRIDAY alerts you on Discord when something important happens.

| Phase 16 UI Redesign — HAL 9000 Aesthetic Week 18 |  |  |
| --- | --- | --- |
| Task | Skill Learned | Status |
| HAL 9000 visual identity — dark background, red glow | React design | ✓ Done |
| Real-time voice reactive waveform circle | Web Audio API | ✓ Done |
| Animated states — idle, thinking, speaking, listening | CSS animations | ✓ Done |
| Full dashboard redesign with new aesthetic | React + CSS | ✓ Done |
| Smooth transitions between all states | Animation | ✓ Done |

What you will be able to do after Phase 16: FRIDAY looks as impressive as she performs. A glowing red waveform reacts to her voice in real time. The dashboard is something you will want to show everyone.

# 6.  Full Installation Guide

Every command you need, in order. Run all commands in PowerShell with (venv) active unless stated otherwise.

## Every Session — Run These First

Every time you open PowerShell to work on FRIDAY, run these two commands before anything else:

cd C:\Users\meena\Documents\ARIA

venv\Scripts\activate

You will know it worked when you see (venv) at the start of the line.

## One-Time Setup — Prerequisites

- Python 3.14  ->  python.org/downloads  (tick Add to PATH during install)

- VS Code  ->  code.visualstudio.com

- Anthropic API key  ->  console.anthropic.com

- Tavily API key  ->  tavily.com  (free, 1000 searches/month)

## One-Time Setup — Create the Project

cd C:\Users\meena\Documents

mkdir ARIA

cd ARIA

python -m venv venv

venv\Scripts\activate

Fix Windows script execution policy (one time only):

Set-ExecutionPolicy -ExecutionPolicy RemoteSigned -Scope CurrentUser

## Phase 1 — Core Libraries

pip install anthropic python-dotenv

Create .env file in the ARIA folder with your keys:

ANTHROPIC_API_KEY=your-key-here

TAVILY_API_KEY=your-tavily-key-here

Create .gitignore file to protect secrets:

.env

venv/

__pycache__/

## Phase 2 — Memory Libraries

pip install chromadb sentence-transformers

First run downloads the all-MiniLM-L6-v2 embedding model (~90MB). Takes 10-15 seconds. Completely normal.

## Phase 3 — Tools Libraries

pip install requests

requests may already be installed as a dependency of other packages. That is fine.

## Phase 4 — Voice Libraries

pip install faster-whisper

pip install edge-tts

pip install sounddevice scipy numpy

IMPORTANT: Do NOT run pip install pyaudio on Windows — it fails to build from source. Use sounddevice instead, it does the same job. faster-whisper downloads Whisper tiny model (~75MB) on first run.

## Phase 5 — Automation Libraries  (Upcoming)

pip install google-auth google-auth-oauthlib google-api-python-client

pip install pyautogui

## Phase 6 — Dashboard Libraries  (Upcoming)

pip install fastapi uvicorn

React frontend requires Node.js — download from nodejs.org separately.

## Install Everything at Once — New Machine Setup

If setting up FRIDAY on a brand new machine, install all libraries in one command:

pip install anthropic python-dotenv chromadb sentence-transformers requests faster-whisper edge-tts sounddevice scipy numpy google-auth google-auth-oauthlib google-api-python-client pyautogui fastapi uvicorn

## Current File Structure

ARIA/

friday.py        <- main program (brain + orchestration)

memory.py        <- ChromaDB long-term memory system

tools.py         <- web search, file read, file write

voice.py         <- Phase 4 voice interface (in progress)

.env             <- API keys  (NEVER share or upload this)

.gitignore       <- tells Git to ignore .env and venv

friday_memory/   <- ChromaDB saves data here automatically

venv/            <- isolated Python environment

# 7.  Learning Notes

Use this section to record what you learn as you build. One entry per concept — in your own words. Teaching yourself to explain things simply is the best sign of understanding.

| Phase | Concept | What I Learned (in my own words) |
| --- | --- | --- |
| Phase 1 | Virtual environments (venv) | (fill this in after the phase) |
| Phase 1 | API keys and .env files | (fill this in after the phase) |
| Phase 1 | Conversation history / LLM context | (fill this in after the phase) |
| Phase 1 | System prompts | (fill this in after the phase) |
| Phase 2 | Vector embeddings | (fill this in after the phase) |
| Phase 2 | ChromaDB / vector databases | (fill this in after the phase) |
| Phase 3 | Tool-use / function calling | (fill this in after the phase) |
| Phase 3 | Human-in-the-Loop (HITL) | (fill this in after the phase) |
| Phase 4 | Speech-to-text (Whisper) | (fill this in after the phase) |
| Phase 5 | OAuth authentication | (fill this in after the phase) |
| Phase 6 | FastAPI and REST APIs | (fill this in after the phase) |
| Phase 6 | React frontend basics | (fill this in after the phase) |

# 8.  Document Changelog

This document is a living plan. Every time we complete a phase or make a significant decision, this section gets updated.

| Date | Version | What Changed |
| --- | --- | --- |
| Apr 2026 | v1.3 | Phase 16 COMPLETE. HAL 9000 UI with animated canvas background, pulsing red gradient landscape, perspective grid, audio-reactive waveform, hybrid voice mode with faster-whisper local transcription and TTS. All 16 phases complete. FRIDAY is fully built. |
| — | — | (future updates) |
| — | — | (future updates) |
| — | — | (future updates) |
| — | — | (future updates) |

Build it. Learn it. Own it.